UNIKLY

Software Requirements Specification

AI-Assisted Freelance Services Marketplace

Document Version 2.0

August 2026

Status: Approved for Phase 1 development

Prepared by Aboubakar Garba Faouzi

Project Owner, Product Lead & Software Architect

# Document Control

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 0.1 | Original draft | A. G. Faouzi | Initial concept: general-purpose e-commerce storefront (Django/Angular/Postgres). |
| 2.0 | August 2026 | A. G. Faouzi | Full revision. Pivoted product concept from physical-goods e-commerce to an AI-assisted freelance services marketplace; realigned technology stack to Java/Spring Boot microservices; introduced a phased, incremental delivery roadmap (Section 2.2); rewrote all functional and non-functional requirements against the new scope. |

This revision supersedes v0.1 in full. It is a living document — requirements will be refined as each phase begins and real user feedback becomes available, but the phase boundaries and architecture direction below should not be renegotiated mid-phase.

# Table of Contents

Document Control	2

1. Introduction	4

2. Scope	5

3. Overall Description	6

4. System Architecture Overview	7

5. User Roles & Permissions	8

6. Functional Requirements	8

6.1 Identity & Access Management	8

6.2 User Profiles & Onboarding	8

6.3 Job / Gig Lifecycle Management	8

6.4 Proposals & Matching	9

6.5 Messaging & Collaboration	9

6.6 Payments & Escrow	9

6.7 Notifications	10

6.8 Search & Discovery	10

6.9 Reviews, Ratings & Trust	10

6.10 Admin & Moderation	10

6.11 Reporting & Analytics	11

7. Non-Functional Requirements	11

8. Data Requirements	12

9. External Interface Requirements	13

10. Risks & Mitigations	13

11. Glossary	13

12. Conclusion	14

# 1. Introduction

## 1.1 Purpose

This Software Requirements Specification (SRS) defines the functional and non-functional requirements for Unikly, a web-based marketplace connecting independent professionals (“Freelancers”) with individuals and businesses (“Clients”) who need skilled work done. It supersedes the original Unikly SRS (v0.1), which described a general-purpose e-commerce storefront for physical goods.

Since that first draft, the product direction has been deliberately narrowed and sharpened: Unikly is now a services marketplace, a model that better fits the founder's engineering background, a clearer initial market opportunity, and a genuine long-term differentiator — AI-assisted matching between clients and freelancers. This revision restates the platform's purpose, realigns the technology stack with the project's actual engineering direction, and — most importantly — introduces a phased delivery roadmap so the platform is built in usable, demonstrable stages rather than as one large release.

## 1.2 Product Vision

Unikly aims to be a trustworthy, AI-assisted marketplace where a client can describe work they need done, get matched with qualified freelancers faster and more accurately than keyword search alone allows, collaborate and pay securely without leaving the platform, and build a verifiable track record over time. The long-term vision includes a fully event-driven microservices backend, hybrid AI matching, and enterprise-grade reliability — but the platform is deliberately designed to start small, prove that the core loop works (post a job, get matched, hire, pay, review), and add complexity only once real usage justifies it.

## 1.3 Definitions, Acronyms & Abbreviations

- MVP — Minimum Viable Product

- RBAC — Role-Based Access Control

- KYC — Know Your Customer (identity verification)

- DDD — Domain-Driven Design

- PKCE — Proof Key for Code Exchange (OAuth2 extension used for secure browser-based login)

- JWT — JSON Web Token

- IAM — Identity and Access Management

- SLA — Service Level Agreement

- WCAG — Web Content Accessibility Guidelines

- GDPR — General Data Protection Regulation (used here as a benchmark for data-privacy practice, not a claim of legal certification)

- GMV — Gross Merchandise Value (total value of transactions processed)

## 1.4 Document Conventions

Every functional and non-functional requirement has a unique ID (e.g. FR-JOB-03), a priority using the MoSCoW method (Must, Should, Could), and the delivery phase in which it is first built, cross-referenced against the roadmap in Section 2.2. Requirements marked “Must” in Phase 1 define the minimum bar for the platform's first usable release.

# 2. Scope

## 2.1 Product Scope

Unikly is a two-sided marketplace. Clients post jobs — short gigs or longer projects — describing the work, budget, and timeline. Freelancers browse open jobs or get matched to relevant ones, submit proposals, and are hired directly or from an AI-recommended shortlist. Work, communication, and payment all happen inside the platform, with funds held in escrow until a milestone or the full job is approved. Administrators oversee trust and safety, dispute resolution, and overall platform health.

The platform is built and released incrementally. Section 2.2 defines what “small” means at first launch and exactly how scope grows afterward — every later phase builds on the data model and APIs established in earlier ones, rather than being bolted on as an afterthought.

## 2.2 Phased Delivery Roadmap

| Phase | Name | What Ships |
| --- | --- | --- |
| 1 | Foundation (MVP) | Registration & login, client/freelancer profiles, job posting, browsing & keyword search, direct proposals, one-to-one messaging, manual “mark complete” workflow, basic star ratings. Ships as a single modular Spring Boot application. |
| 2 | Trusted Transactions | Stripe Connect escrow payments, milestone-based job lifecycle (state machine), written reviews, email notifications, admin moderation console. |
| 3 | Intelligence & Discovery | Hybrid AI matching engine, full-text/faceted search, real-time chat (WebSocket), in-app notifications, freelancer & client analytics. |
| 4 | Distributed Architecture | Decomposition into bounded-context microservices, Kafka event backbone, API Gateway, service resilience, centralized observability. |
| 5 | Growth & Scale | Multi-language/multi-currency support, team/agency accounts, dispute & arbitration workflow, mobile apps, subscription/commission tiers, horizontal scaling. |

The step-by-step engineering build plan for each phase is maintained separately in the Unikly Build & Onboarding Guide, so this SRS stays focused on what the system must do rather than how each sprint is sequenced.

## 2.3 Out of Scope (for now)

- Physical goods, shipping, and inventory management — dropped entirely from the original e-commerce concept.

- Native mobile applications — revisited in Phase 5.

- Support for payment processors other than Stripe.

- Enterprise SSO / SAML integration.

- In-house payment licensing — Unikly relies on Stripe Connect as a licensed payment facilitator rather than becoming one itself.

# 3. Overall Description

## 3.1 Product Perspective

Unikly enters a market with established players such as Upwork, Fiverr, and Malt. It differentiates on three fronts: AI-assisted matching that reduces the time clients spend screening proposals, a modern event-driven architecture designed for reliability as usage grows, and a design that can serve underserved regional markets — starting with Francophone and Central African freelancers — alongside a global client base.

## 3.2 User Classes and Characteristics

- Client — posts jobs, reviews proposals and matches, messages freelancers, funds escrow, approves work, leaves reviews. Ranges from individuals to small businesses.

- Freelancer — builds a profile and portfolio, browses or receives matched jobs, submits proposals, delivers work, gets paid, receives reviews.

- Administrator — manages users and categories, resolves disputes, monitors platform-wide health and reporting.

- Agency / Team (Phase 5) — a group account allowing several freelancers to operate under one organizational profile.

## 3.3 Operating Environment

Unikly is a browser-based application (Angular single-page app) served over HTTPS, targeting current versions of Chrome, Firefox, Edge, and Safari on desktop and mobile. Backend services run in containers — Docker Compose for Phases 1–3, Kubernetes-ready from Phase 4 onward — on Linux hosts.

## 3.4 Design & Implementation Constraints

- Backend: Java 21, Spring Boot 3.x, PostgreSQL (one schema per bounded context from Phase 4 onward).

- Frontend: Angular with TypeScript.

- Identity: Keycloak, using OAuth2/OIDC Authorization Code flow with PKCE.

- Payments: Stripe Connect for escrow and split payouts.

- Event backbone (Phase 4+): Apache Kafka in KRaft mode.

- Object storage: MinIO, for portfolio media and message attachments.

- The system is initially built and operated by a small engineering team. Architecture choices favor clear module boundaries over premature infrastructure complexity, so the codebase stays approachable for contributors who join later.

## 3.5 Assumptions & Dependencies

- Stripe Connect is available and compliant in the target launch market(s) at the time Phase 2 begins.

- Initial traffic volumes are modest enough that a modular monolith (Phases 1–3) meets performance needs before microservice decomposition (Phase 4) is justified.

- Keycloak is self-hosted or managed independently; no dependency on a specific cloud provider is assumed at this stage.

# 4. System Architecture Overview

## 4.1 Target End-State Architecture

At full maturity, Unikly is composed of independently deployable services aligned to bounded contexts: User Profile, Job, Matching, Payment, Messaging, Notification, and Search, sitting behind an API Gateway. Services communicate asynchronously through Kafka for cross-service events — job state changes, payment events, match results — and synchronously over REST for direct queries. Angular remains the single frontend client for both client- and freelancer-facing experiences, differentiated by role-based UI.

## 4.2 Architecture Evolution by Phase

- Phases 1–3 — Modular monolith: one Spring Boot application, internally organized by the same bounded contexts the later microservices will use (package-per-domain, no cross-domain data access except through defined service interfaces). This keeps Phase 4's decomposition a refactor, not a rewrite.

- Phase 4 — Contexts are extracted into standalone services one at a time, each gaining its own database and the Kafka producers/consumers for the events it owns.

- Phase 5 — Services scale horizontally behind the gateway; observability and resilience patterns are hardened for higher traffic and, eventually, mobile clients.

## 4.3 Core Technology Stack

| Layer | Technology | Introduced |
| --- | --- | --- |
| Frontend | Angular, TypeScript, ngx-translate | Phase 1 |
| Backend | Java 21, Spring Boot 3.x | Phase 1 |
| Database | PostgreSQL | Phase 1 |
| Identity | Keycloak (OIDC, PKCE) | Phase 1 |
| Object storage | MinIO | Phase 1 |
| Payments | Stripe Connect | Phase 2 |
| Search index | OpenSearch / Elasticsearch | Phase 3 |
| Real-time | WebSocket / STOMP | Phase 3 |
| Event backbone | Apache Kafka (KRaft) | Phase 4 |
| Resilience | Resilience4j (circuit breakers, retries) | Phase 4 |
| Observability | Prometheus, Grafana, Sentry | Phase 4 |
| Orchestration | Docker Compose → Kubernetes | Phase 1 → Phase 5 |

# 5. User Roles & Permissions

| Role | Description | Key Permissions |
| --- | --- | --- |
| Client | Individual or business seeking work to be done. | Post/edit/close jobs, review proposals, hire freelancers, fund escrow, approve work, message, leave reviews. |
| Freelancer | Independent professional offering services. | Build profile, browse/search jobs, submit proposals, deliver work, receive payouts, message, leave reviews. |
| Administrator | Platform operator. | Manage accounts and categories, moderate content, resolve disputes, view platform-wide analytics. |
| Agency / Team (Phase 5) | Group of freelancers under one organizational account. | All freelancer permissions, plus manage member roster and route jobs among members. |

# 6. Functional Requirements

## 6.1 Identity & Access Management

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-AUTH-01 | Users can register as a Client or Freelancer with email and password. | Must | 1 |
| FR-AUTH-02 | Users can log in and maintain a session via a Keycloak-issued JWT. | Must | 1 |
| FR-AUTH-03 | Users can reset a forgotten password via an emailed link. | Should | 1 |
| FR-AUTH-04 | Role-based access control restricts API endpoints and UI views by role. | Must | 1 |
| FR-AUTH-05 | Users can log in via a social identity provider (Google) brokered through Keycloak. | Should | 2 |
| FR-AUTH-06 | High-value accounts can enable multi-factor authentication. | Could | 5 |

## 6.2 User Profiles & Onboarding

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-PROF-01 | Freelancers create a profile with skills, bio, rate, and portfolio samples. | Must | 1 |
| FR-PROF-02 | Clients create a profile with a name/company and description. | Must | 1 |
| FR-PROF-03 | Freelancers can optionally submit identity documents for verification, shown as a “Verified” badge. | Should | 2 |
| FR-PROF-04 | A profile-completeness indicator encourages richer profiles, which improves match quality. | Should | 3 |

## 6.3 Job / Gig Lifecycle Management

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-JOB-01 | Clients create a job posting with title, description, category, budget, and deadline. | Must | 1 |
| FR-JOB-02 | Clients can edit or close a job before it is assigned. | Must | 1 |
| FR-JOB-03 | Freelancers can browse and filter open jobs by category, budget, and post date. | Must | 1 |
| FR-JOB-04 | A job follows a defined state machine: DRAFT → OPEN → IN_REVIEW → IN_PROGRESS → COMPLETED → CLOSED, with CANCELLED, DISPUTED, and REFUNDED branch states. | Must | 2 |
| FR-JOB-05 | Longer jobs can be broken into milestones, each with its own budget and due date. | Must | 2 |
| FR-JOB-06 | Edits to an in-progress job require confirmation from both parties before taking effect. | Should | 2 |

## 6.4 Proposals & Matching

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-MATCH-01 | Freelancers submit a proposal (cover letter, bid, delivery estimate) to an open job. | Must | 1 |
| FR-MATCH-02 | Clients view, compare, and accept a proposal, assigning the job to a freelancer. | Must | 1 |
| FR-MATCH-03 | The platform surfaces a ranked shortlist of freelancers for a new job using a hybrid model combining skill/category match with performance history. | Should | 3 |
| FR-MATCH-04 | Freelancers receive proactive alerts for jobs matching their profile above a relevance threshold. | Could | 3 |
| FR-MATCH-05 | Freelancers receive AI-assisted proposal drafting suggestions. | Could | 5 |

## 6.5 Messaging & Collaboration

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-MSG-01 | Clients and freelancers exchange direct messages tied to a specific job. | Must | 1 |
| FR-MSG-02 | Message threads support file attachments. | Should | 1 |
| FR-MSG-03 | Messages deliver in real time over WebSocket (STOMP) instead of polling. | Should | 3 |
| FR-MSG-04 | Threads show read receipts and typing indicators. | Could | 3 |

## 6.6 Payments & Escrow

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-PAY-01 | Clients fund a job or milestone into escrow via Stripe before work begins. | Must | 2 |
| FR-PAY-02 | Funds release to the freelancer, minus platform fee, when the client approves the work or milestone. | Must | 2 |
| FR-PAY-03 | Freelancers connect a Stripe Connect account to receive payouts. | Must | 2 |
| FR-PAY-04 | Either party can raise a dispute, which freezes escrow release pending admin review. | Should | 2 |
| FR-PAY-05 | Platform commission is calculated and deducted automatically per transaction. | Should | 2 |
| FR-PAY-06 | The platform supports multiple currencies, converted at time of transaction. | Could | 5 |

## 6.7 Notifications

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-NOTIF-01 | Email notifications fire for key events: proposal received, job assigned, payment released, new message. | Must | 2 |
| FR-NOTIF-02 | An in-app notification center shows unread activity with a badge count. | Should | 3 |
| FR-NOTIF-03 | Push notifications reach mobile devices. | Could | 5 |

## 6.8 Search & Discovery

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-SEARCH-01 | Keyword search covers job titles and descriptions. | Must | 1 |
| FR-SEARCH-02 | Full-text and faceted search (category, budget, rating, delivery time) runs on a dedicated search index. | Should | 3 |
| FR-SEARCH-03 | Clients can search and browse freelancer profiles directly, not only via job matching. | Could | 3 |

## 6.9 Reviews, Ratings & Trust

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-REV-01 | Both parties leave a star rating and written review after job completion. | Must | 2 |
| FR-REV-02 | Reviews appear on public profiles and roll up into an average rating. | Should | 2 |
| FR-REV-03 | Review history feeds into the matching algorithm as a quality signal. | Could | 3 |

## 6.10 Admin & Moderation

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-ADMIN-01 | Admins can view, suspend, or ban user accounts. | Must | 2 |
| FR-ADMIN-02 | Admins can manage job and skill categories. | Must | 2 |
| FR-ADMIN-03 | Admins can review and resolve disputes, including manual escrow release or refund. | Should | 2 |
| FR-ADMIN-04 | Admins can view platform-wide health metrics: GMV, active users, dispute rate. | Should | 3 |

## 6.11 Reporting & Analytics

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-REPORT-01 | Freelancers see personal earnings and job-completion analytics. | Should | 3 |
| FR-REPORT-02 | Clients see spend history and hiring analytics. | Should | 3 |
| FR-REPORT-03 | Admins can export platform reports as CSV. | Could | 3 |

# 7. Non-Functional Requirements

## 7.1 Performance & Scalability

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| NFR-PERF-01 | 95th-percentile API response time stays under 500ms for standard read endpoints at expected launch load. | Must | 1 |
| NFR-PERF-02 | Once decomposed, each service can scale horizontally and independently of the others. | Should | 4 |
| NFR-PERF-03 | The platform supports at least 10,000 concurrent users without material response-time degradation. | Could | 5 |

## 7.2 Reliability & Availability

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| NFR-REL-01 | Core transactional flows (login, job posting, payment) target 99.5% uptime. | Should | 2 |
| NFR-REL-02 | Circuit breakers and retry policies protect against cascading failures between services. | Should | 4 |
| NFR-REL-03 | Databases are backed up automatically on a daily schedule. | Must | 1 |

## 7.3 Security

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| NFR-SEC-01 | All traffic is served over HTTPS/TLS. | Must | 1 |
| NFR-SEC-02 | Passwords are never stored in plaintext; authentication is delegated to Keycloak. | Must | 1 |
| NFR-SEC-03 | Input validation and parameterized queries guard against SQL injection and XSS. | Must | 1 |
| NFR-SEC-04 | Raw card data is never handled directly — PCI-DSS scope is minimized via Stripe Elements/Checkout. | Must | 2 |
| NFR-SEC-05 | Role-based authorization is enforced at both the API and UI layers. | Should | 1 |
| NFR-SEC-06 | An independent security review or penetration test is completed before onboarding enterprise clients. | Could | 5 |

## 7.4 Observability & Maintainability

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| NFR-OBS-01 | Logging is structured and centralized across services. | Should | 3 |
| NFR-OBS-02 | Metrics dashboards (Prometheus/Grafana) track key business and system indicators. | Should | 4 |
| NFR-OBS-03 | Error tracking (Sentry) alerts on elevated error rates. | Should | 4 |
| NFR-MAINT-01 | The codebase follows consistent, documented architecture conventions so new contributors can ramp up quickly (see the companion Build & Onboarding Guide). | Must | 1 |
| NFR-MAINT-02 | Core domain logic — job lifecycle, payment calculations — carries automated test coverage. | Should | 1 |

## 7.5 Usability & Accessibility

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| NFR-UX-01 | The layout is responsive and usable on both desktop and mobile browsers. | Must | 1 |
| NFR-UX-02 | Core flows meet WCAG 2.1 AA accessibility guidelines. | Should | 2 |
| NFR-UX-03 | UI copy is clear and jargon-free for first-time freelance-marketplace users. | Should | 1 |

## 7.6 Compliance & Data Privacy

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| NFR-COMP-01 | User data handling follows GDPR-equivalent principles: informed consent, and the right to access or delete personal data. | Must | 2 |
| NFR-COMP-02 | Terms of Service and a Privacy Policy are presented clearly at signup. | Should | 2 |
| NFR-COMP-03 | A formal compliance review (e.g. SOC 2 or equivalent) is completed before pursuing enterprise clients. | Could | 5 |

## 7.7 Internationalization

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| NFR-I18N-01 | The UI supports English and French from the outset, reflecting the platform's initial target markets. | Should | 3 |
| NFR-I18N-02 | Additional languages and locale-aware currency/date formatting are added as new markets open. | Could | 5 |

# 8. Data Requirements

Phase 1 introduces the core entities: User, Profile, Job, Proposal, Message, and Review. Phase 2 adds Payment, Milestone, Escrow Transaction, and Dispute. Phase 3 adds MatchScore, SearchIndexEntry, and Notification. Through Phase 3 these all live in one PostgreSQL database, organized by schema per bounded context to keep the eventual Phase 4 split clean.

From Phase 4 onward, each extracted service owns its own schema. Cross-service references are kept as IDs rather than foreign keys, and stay eventually consistent via Kafka events — for example, the Payment service reacts to a Job's COMPLETED event rather than querying the Job database directly.

Personal and financial data is encrypted at rest. Retention periods for closed accounts and completed transactions will be defined before Phase 2 begins, to satisfy NFR-COMP-01.

# 9. External Interface Requirements

| Interface | Purpose | Introduced |
| --- | --- | --- |
| Keycloak (OIDC) | Authentication, authorization, identity brokering. | Phase 1 |
| MinIO (S3-compatible) | Portfolio images, message attachments, documents. | Phase 1 |
| Stripe Connect API | Escrow payments, freelancer payouts, platform commission. | Phase 2 |
| Transactional email provider (SMTP) | Notification delivery. | Phase 2 |
| OpenSearch / Elasticsearch | Full-text and faceted search. | Phase 3 |
| Apache Kafka | Cross-service event backbone. | Phase 4 |
| Push notification provider | Mobile alerts. | Phase 5 |

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Scope creep delays a usable first release. | Strict phase gating — Phase 1 ships deliberately without payments, matching, or microservices. |
| Premature microservice complexity slows a small team. | Modular monolith through Phase 3; decomposition deferred to Phase 4 with explicit trigger criteria (traffic, team size). |
| Payment or escrow bugs cause financial or trust damage. | Dedicated automated test suite for payment logic; staged rollout with capped transaction limits initially. |
| Low initial liquidity — too few clients or freelancers to make matches useful. | Launch focused on one category and region to concentrate supply and demand before broadening. |
| Matching algorithm underperforms simple keyword search at low data volumes. | Ship keyword search first (Phase 1); introduce the hybrid model only once enough completed-job data exists to train and evaluate it (Phase 3). |

# 11. Glossary

- Bounded Context — a boundary within which a specific domain model (e.g. “job”) has one consistent meaning; the basis for each future microservice.

- Escrow — funds held by the platform on the client's behalf until work is approved, then released to the freelancer.

- Modular Monolith — a single deployable application internally organized into independent domain modules, structured so it can later be split into microservices without a rewrite.

- MoSCoW — a prioritization method: Must have, Should have, Could have, Won't have (for now).

- Match Score — a computed relevance score used to rank freelancers against a given job.

# 12. Conclusion

Unikly is a freelance services marketplace, not the general e-commerce storefront first sketched in v0.1 of this document. That earlier draft served its purpose — it got the project started — but the platform's real value, and the technology the team actually has expertise in, point toward an AI-assisted marketplace for services rather than physical goods.

This revision defines what the platform must do, in five phases that each ship something usable on their own: a working marketplace loop first, trusted payments second, intelligent matching and discovery third, a distributed architecture fourth, and growth-stage features last. Nothing in Phase 2 or later is required to demonstrate that Phase 1 works. That ordering is intentional, and it is the contract this document sets for the team: build small, prove it, then grow.

The companion Unikly Build & Onboarding Guide translates each phase into concrete engineering steps, so anyone joining the project can see not just what to build, but in what order and why.